Power Automate Account Handover — Chee Sin → Capital Learning

How to move the LTI follow-up automation off Chee Sin's personal account and onto the official Capital Learning account, so the flow, the Microsoft Form and the meeting invites all run under Capital Learning — not an individual — and keep working after Chee Sin's account changes or is deprovisioned.

Read this first: the flow is one object, but it depends on three things that are each tied to whoever authenticated them — the Microsoft Form, the connections (Forms, SharePoint, Outlook), and the mailbox the invites are sent from. Transferring the flow alone is not enough; the connections and the Form have to be moved too, or the automation silently keeps running as Chee Sin and breaks the day that account is disabled.

Recommendation on which account to use: hand over to a shared / service account or a Microsoft 365 Group owned by Capital Learning, not a second named individual. That way the next staff change doesn't trigger this whole exercise again, and advisers see invites from "Capital Learning" rather than a person.

What breaks if this isn't done

| If left on Chee Sin's account… | Consequence |
| --- | --- |
| The flow stays owned by Chee Sin | When the account is disabled, the flow is orphaned and stops running — advisers submit the Form and never get invites |
| The Outlook connection stays Chee Sin's | Meeting invites keep going out from Chee Sin's mailbox, from a name advisers don't recognise, and stop entirely once the mailbox is gone |
| The SharePoint connection stays Chee Sin's | The "get the .ics/.json file" step runs on Chee Sin's permissions; loses access when the account is removed |
| The Form stays owned by Chee Sin | Responses (and the trigger) are tied to a personal form; can't be co-managed and is lost with the account |

The goal of this handover is that none of the four rows above still point at Chee Sin when you're done.

Before you start — have these ready

| # | Item | Notes |
| --- | --- | --- |
| 1 | The Capital Learning account credentials | Ideally a shared/service account or a Microsoft 365 Group, not a personal one |
| 2 | Confirmation the Capital Learning account is licensed for Power Automate | Same plan level Chee Sin used (standard connectors are enough for the JSON-export flow) |
| 3 | The Capital Learning account has access to the SharePoint site | Specifically read access to /Capital Learning Hub/LTI/Generated ICS/ |
| 4 | The Capital Learning account can send calendar invites | i.e. has a real mailbox — invites will be sent from it after cutover |
| 5 | The name of the existing flow | e.g. "LTI Follow-up Sender" — the flow currently in Chee Sin's My flows |
| 6 | A test email address you control | For the end-to-end verification submission at the end |
| 7 | ~30 minutes, both accounts available | Some steps need Chee Sin signed in, some need Capital Learning signed in |

Choose your handover route

There are two clean ways to do this. Pick one.

| Route | Best when | Trade-off |
| --- | --- | --- |
| A · Co-own, re-point, then remove (recommended) | The same flow, same Form and same SharePoint site are being kept — you only want to change who owns and runs it | Fewest moving parts; keeps run history; done in place |
| B · Export & import into Capital Learning | Capital Learning is a different environment/tenant, or you want a clean copy owned outright by the new account | Loses run history; all connections must be rebuilt from scratch; the Form pre-fill URL may change |

The rest of this guide follows Route A and notes the Route B differences where they matter.

Route A — Co-own, re-point connections, then remove Chee Sin

Step 1 · Add the Capital Learning account as a co-owner of the flow (Chee Sin does this)

- Sign in to make.powerautomate.com as Chee Sin.

- My flows → open the LTI follow-up flow → Edit (or the Share / Owners panel).

- Under Owners / Manage run-only users, add the Capital Learning account as a co-owner.

- Save. The flow now appears under My flows for the Capital Learning account too.

Co-owning does not change who the flow runs as — that's the connections, handled in Step 3. It only lets the Capital Learning account edit and, crucially, attach its own connections.

Step 2 · Create the Capital Learning connections (Capital Learning account does this)

Sign in to make.powerautomate.com as the Capital Learning account, go to Data → Connections → + New connection, and create one for each connector the flow uses. Sign in as Capital Learning when prompted for each:

- Microsoft Forms

- SharePoint

- Office 365 Outlook ← this is the one that determines the invite sender

You should end up with three connections owned by the Capital Learning account, sitting alongside Chee Sin's existing ones.

Step 3 · Re-point every action in the flow to the Capital Learning connections

Still as the Capital Learning account, open the flow → Edit. For each action, switch its connection from Chee Sin's to the matching Capital Learning one:

| Action in the flow | Connector | Set connection to |
| --- | --- | --- |
| Trigger — When a new response is submitted | Microsoft Forms | Capital Learning |
| Get response details | Microsoft Forms | Capital Learning |
| Get file content using path | SharePoint | Capital Learning |
| Create event (V4) | Office 365 Outlook | Capital Learning — invites now come from this mailbox |

How to change a connection on an action: open the action → click the "…" menu → + Add new connection or the connection name shown at the bottom of the card → pick the Capital Learning connection. (Some designer versions expose this under My connections at the bottom of the action panel.)

After all four, use the flow's "…" → Peek code and confirm no connectionReferences still name Chee Sin.

Step 4 · Hand over the Microsoft Form

The trigger listens to a specific Form. If that Form stays personally owned by Chee Sin, the handover is incomplete.

Preferred — move the Form to a Microsoft 365 Group Capital Learning owns:

- Sign in to forms.office.com as Chee Sin → open the LTI follow-up form.

- … (More) → Move → choose the Capital Learning group. The form becomes a group form, co-owned by everyone in that group. Ownership no longer depends on Chee Sin.

- Back in the flow, reopen the trigger and, if the form picker no longer lists it under the same name, re-select it from the group forms. Re-check Get response details points at the same form.

If you can't move it — add a co-owner and share the collaboration link:

- In the form → Collaborate or Duplicate (the "…") → + Get a link to view and edit → set to your org → share with the Capital Learning account so it can co-manage responses.

- Note this is weaker than a group move — the form is still rooted in Chee Sin's account. Move to a group when you can.

Route B note: if you rebuilt the flow in a different environment, you likely created a new form. A new form means a new pre-fill URL → you must paste it into the calendar tool (Share & QR → Form settings) and re-generate/re-print the QR codes. With Route A you keep the same form and the existing QR codes keep working — no re-print.

Step 5 · Confirm SharePoint access

The Capital Learning connection (Step 2) runs Get file content using path under the Capital Learning account's SharePoint permissions.

- Confirm the Capital Learning account can open /Capital Learning Hub/LTI/Generated ICS/ in SharePoint directly. If not, grant it read access to that library.

- The consultants' file drop is unaffected — Save to SharePoint in the tool writes via each consultant's own OneDrive sync, independent of the flow's account. Nothing to change there.

Step 6 · Verify end-to-end (as the Capital Learning account)

- Make sure a real .json (and .ics) file for a test firm+date exists in the Generated ICS folder — e.g. run the tool once with firm TEST and today's date and save it.

- Test the flow: flow → Test → Manually → submit a real test response on the Form, using your own email (from Step 7 of prerequisites) as the adviser email.

- Open the completed run and confirm:

- Trigger and Get response details ran on the Capital Learning Forms connection.

- Get file content using path succeeded on the Capital Learning SharePoint connection.

- Create event (V4) returned success three times.

- Check your test inbox: 3 meeting invites, and confirm the sender is now the Capital Learning mailbox, not Chee Sin.

- Only once all of that is green, move to Step 7.

Step 7 · Remove Chee Sin (the actual cutover)

Do this only after Step 6 passes — this is the point of no return for the old ownership.

- In the flow's Owners, remove Chee Sin (or downgrade to run-only if you want a temporary safety net first).

- Delete or leave dormant Chee Sin's old connections — once no action references them, they're harmless, but removing them proves nothing still runs as Chee Sin.

- If the Form was moved to a group (Step 4), remove Chee Sin's individual ownership if it lingers.

- Publish the flow.

The automation now runs entirely as Capital Learning.

Route B — Export & import (only if changing environment/tenant)

Use this instead of Route A only when Capital Learning is a separate environment or tenant.

- (As Chee Sin) My flows → … → Export → Package (.zip).

- (As Capital Learning) My flows → Import → Import package, upload the .zip.

- During import, map every connection to a Capital Learning connection (create them if prompted) — Forms, SharePoint, Outlook.

- Recreate or move the Form under Capital Learning; if it's a new form, grab the new pre-fill URL.

- Update the calendar tool with the new Form URL (Share & QR → Form settings) and re-generate the QR codes — old QRs point at the old form and won't work.

- Run the Step 6 verification above.

- Turn off the old flow in Chee Sin's account.

Because Route B loses run history and forces new QR codes, prefer Route A unless a tenant/environment change forces your hand.

Cutover checklist

☐  Capital Learning account chosen (shared/service account or M365 group), licensed, with SharePoint + mailbox access

☐  Capital Learning added as co-owner of the flow

☐  Capital Learning connections created (Forms, SharePoint, Outlook)

☐  All four actions re-pointed to Capital Learning connections (verified via Peek code)

☐  Form moved to / co-owned by Capital Learning (trigger re-selected if needed)

☐  SharePoint read access to Generated ICS confirmed for Capital Learning

☐  End-to-end test passed — 3 invites, sent from the Capital Learning mailbox

☐  Chee Sin removed as owner; old connections retired

☐  Flow published

☐  (Route B only) Tool updated with new Form URL and QR codes re-printed

Troubleshooting

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Invites still show Chee Sin as sender | The Create event (V4) action still uses Chee Sin's Outlook connection | Re-open that action and switch it to the Capital Learning Outlook connection (Step 3) |
| Flow fails at the trigger after handover | Form wasn't moved/shared, or trigger still points at Chee Sin's personal form | Re-select the form in the trigger from the Capital Learning group forms (Step 4) |
| Get file content using path fails with 403/404 | Capital Learning account lacks SharePoint access, or the file name doesn't match | Grant read access to Generated ICS; confirm the firm+date file exists with the exact <Firm>_LTI_Follow_Up_<date> name |
| Existing QR codes stopped working | You took Route B and the Form URL changed | Re-paste the new pre-fill URL in the tool and re-print the QR (Route A avoids this) |
| Can't add Capital Learning as co-owner | It's in a different environment/tenant | Use Route B (export/import) instead |
| "Connection not valid" after re-pointing | The new connection wasn't authenticated as Capital Learning | Re-create the connection under Data → Connections while signed in as Capital Learning, then reselect it |

What changes for consultants and advisers

- Consultants: nothing in the calendar tool changes under Route A — same tool, same Save to SharePoint, same QR codes. (Under Route B they must use re-printed QR codes.)

- Advisers: the follow-up meeting invites now arrive from Capital Learning instead of Chee Sin — a cleaner, more official sender. The Accept/Tentative/Decline experience is otherwise identical.